## Slide 1: ElevateU Intern Program Monthly Updates
Cohort: 3
Name: Tharun Addanki
SEPTEMBER 2025
1

## Slide 2: Problem Statement
PROBLEM OVERVIEW:
Current manual/legacy process is time-consuming and prone to errors
Operational inefficiencies causing delays in reporting & decision-making
Growing need for automation to reduce workload and improve accuracy
KEY METRICS:
Baseline Data Point 1: 6-7 hours spent per release on repetitive tasks
Goal: Reduce manual effort by at least 60%
BUSINESS IMPACT:
  Financial implications
  Significant cost incurred due to redundant manual effort, with potential savings of several hundred thousand dollars annually through automation.
  Operational efficiency gaps
  The current workflow requires testers to pass through 4–5 sequential authentication layers, manually proceeding at each step, which adds an average of 4–5 extra hours to task completion.
  Customer experience challenges
  Delays in response impact customer trust
2

## Slide 3: Progress Made
IN-PROGRESS ACTIVITY:
Coding and integration of core features
Developing automated workflows
Running unit tests on completed modules
DATA COLLECTED:
Development progress tracked against initial design specifications
Test cases and scenarios prepared from real user workflows
Performance benchmarks defined for upcoming system validation
CHALLENGES ENCOUNTERED:
Dependency on third-party APIs delaying integration
Minor debugging required as part of regular build activities
3
CURRENT PHASE:
Build Phase, Week 5-6
PHASE COMPLETION STATUS:
Progress bar or percentage indicator – e.g.:
Discover Phase: 100% Progress
Design Phase: 100% Progress
KEY ACCOMPLISHMENTS:
Problem statement clearly defined
Data sources identified & confirmed feasible
Prototype wireframes proposed with solution options
Development environment set up and initial modules built

## Slide 4: Next Steps
IMMEDIATE NEXT STEPS:
Complete build of remaining modules – Deadline: 10-10-2025
Begin full system testing in sandbox – Deadline: 25-10-2025
RISK MITIGATION:
Risk: Integration failures → Mitigation: Parallel testing with mock data
UPCOMING PHASE TRANSITION:
Next Phase: Testing & Validation (Weeks 7–8)
Key Deliverables Expected: Fully functional build, UAT-ready environment, test case execution report
Resources Required: QA engineers, sandbox environment, user representatives for UAT
Success Criteria: All modules pass functional & smoke testing with minimal defect

## Slide 5: Questions
Notes: Question & Answers